KuantorFlow  Weekly Development Report

Period: 9–13 July 2026      Repositories: kuantorflow · ai_agent · kuantorflow_automation

# Executive Summary

In five days, KuantorFlow grew from an empty repository into a deployed, AI-powered language-learning platform: 65 merged pull requests across three repositories, live on PythonAnywhere.

The product today: a Flask web application where Ukrainian- and Russian-speaking learners build bilingual flashcard collections from dictionary lookups and OneNote exports, drill them with quizzes — accompanied by Mykola, a persona-rich AI study companion (Claude-powered, RAG-grounded) who answers questions, adds flashcards to the database on request, remembers signed-in users between visits, and greets them with a recap of their previous conversations.

| Repository | Role | PRs |
| --- | --- | --- |
| kuantorflow | The website: flashcards, quizzes, auth, Mykola integration | 35 |
| ai_agent | The agent: RAG core, persona, tools, standalone demo app | 28 |
| kuantorflow_automation | Quality & ops: regression tests, DB backups | 2 |
| Total |  | 65 |

# Completed Work by Theme

## 1. Product foundation (kuantorflow #1–#12)

The core learning product was built in the first two days:

Flashcards end-to-end (#1): parsing word lookups and OneNote .mht exports into cards, saving to MySQL, browsing by topic, and a bilingual (UA/RU) quiz mode.

Smarter lookups (#2, #7): one card per part of speech, English definitions, translation gap-filling between Ukrainian and Russian; the lookup backend moved from Reverso scraping to Google Translate dictionary data for reliability.

Review before save (#12): looked-up cards go through an edit/delete review popup instead of saving blind — a pattern later reused for file imports.

Polish and access control: blue/yellow theme with topic chips (#3), card deletion with confirmation (#9), Open Graph link previews (#8), favicon (#10), environment-based DB credentials (#5), and a keyword access gate for the whole site (#11).

## 2. Birth of the agent (ai_agent #1–#9)

RAG core (#1): a retrieval-augmented agent answering English-learning questions from a markdown knowledge base (TF-IDF retrieval over heading-split chunks) with source citations.

Standalone web app (#2): Flask chat UI with gallery/About pages.

The keystone architecture decision (#9): the chatbot was extracted into an importable agent class so the main site could import the agent rather than duplicate it — the single-source, two-repo composition every later feature builds on.

Early capabilities: flashcards-database access and study lists (#15, #16), friendly API-error messaging (#5), chat-output markdown fixes (#6, #18), a music player for the standalone app (#13, #14).

## 3. Integration era (kuantorflow #26–#39)

The agent moved into the main site as a floating chat widget:

Widget integration (#26) with minimize/maximize, avatar animation, and an About page — served by a cross-repo Jinja loader that renders the shared About partial and media straight from the ai_agent checkout (no copies).

Two-step welcome popup introducing the companion (#33, #37), wave-animation launcher (#39), full-page chat opened from the widget (#35), and chat logging (#32; ai_agent #24).

## 4. Platform hardening

The dependency saga (kuantorflow #28; ai_agent #21, #22): an lxml build failure on Python 3.14 (no cp314 wheel for the pinned version) was diagnosed and fixed; all dependencies pinned, a fully-resolved requirements.lock introduced, both repos aligned to production versions, and production migrated to Python 3.13 on PythonAnywhere.

Request-size caps (kuantorflow #29; ai_agent #22): 1 MB guards on chat endpoints against memory abuse and runaway API costs — scoped per-endpoint so legitimate large .mht uploads still work.

Log privacy (kuantorflow #57; ai_agent #42): gitignore hardening so per-user chat logs can never be accidentally committed.

## 5. Identity & personalization (kuantorflow #41, #43; ai_agent #29)

Optional “Sign in with Google” (OAuth 2.0 / OpenID Connect via Authlib) with an accept-or-decline consent popup — anonymous use remains fully supported, and the identity lives only in the session cookie, never in the database.

Persistent, personal sessions: sign-in persists 30 days across browser restarts; Mykola greets by full name and addresses the user by first name in conversation (with prompt-injection hardening on the name).

## 6. The Mykola transformation (ai_agent #27, #32, #34, #36, #41; kuantorflow #47)

The agent's persona evolved from Tynna to Mykola — a distinguished gentleman named in honour of composer Mykola Leontovych (“Shchedryk” / “Carol of the Bells”):

Full cross-repo rename: code, routes, templates, CSS, assets, log directories.

A voice guide, not just a bio (#36): British lexicon and courtesy patterns, few-shot example exchanges, moderation rules (one flourish per reply, clarity first), plus three new knowledge-base documents (French–English connections, British English, music-based learning) so the persona's signature moves are retrieved and cited, not improvised.

Symbolic birthday with dynamic age (#41); copyright-aware musical style (titles, themes, short fragments — never full lyrics).

## 7. Agent capabilities: acting, remembering, staying current

Tool use (ai_agent #37; kuantorflow #48): a real add_flashcard tool — when asked, Mykola fills all nine card fields himself (POS, definition, UA + RU translations and examples, topic) and saves through the same save_flashcard mechanism as the site's own flows, injected by kuantorflow.

Per-user memory (kuantorflow #52; ai_agent #38): signed-in users' chats are logged per account; on return, Mykola opens with a recap of previous conversations plus suggested follow-ups.

Focused context (kuantorflow #59; ai_agent #44): recaps read only the 3 newest logs (12k-char secondary budget) and lead with the most recent topic — and if the learner already said goodbye today, Mykola deterministically wishes them a good rest instead of restarting the dialogue.

Readable logs (kuantorflow #58; ai_agent #43): log files named by chat start time (chat_2026-07-13_11-43-03_e6f3.txt).

Live UI updates (kuantorflow #60): when Mykola saves a card mid-chat, the “Browse flashcards” topic chips refresh in place — no reload.

Widget-state persistence (kuantorflow #64; ai_agent #45, #46): the chat survives internal page navigation, keeping its history and open/maximized state.

## 8. Content workflow & visual identity

MHT two-column review (kuantorflow #44): file uploads no longer auto-save — a popup shows the source text beside editable parsed cards with per-card delete and an “Add All” button.

Imagery refresh (kuantorflow #50, #51): new icon, main artwork, and backgrounds for the Mykola era.

## 9. Quality & operations (kuantorflow_automation #1, #3)

pytest suite (#1): app regression tests plus live-site smoke tests.

Daily database backups (#3): scheduled dump script for the production MySQL.

# Technical Highlights

Two-repo composition without duplication. The site imports the agent class, renders the agent repo's templates through a ChoiceLoader, and serves its media through dedicated routes — one source of truth for code, prose, and assets.

Feature-detected rollouts. Cross-repo integrations probe capabilities at runtime (inspect.signature, hasattr) so the two repositories can merge and deploy in any order without breaking each other.

Dependency injection at the seam. kuantorflow injects its own save_flashcard into the agent's tool executor — the agent stays storage-agnostic; the site keeps one write path for all card sources.

LLM engineering in production: TF-IDF RAG with citations, a streaming tool-use loop, persona/voice prompt engineering with few-shot examples, and defense-in-depth against prompt injection (names reduced to a single token, tool inputs sanitized to a whitelist).

Deterministic where determinism wins. Farewell detection, date checks, and the goodnight reply are plain string/date logic — no model call, fully testable.

Security throughout: parameterized SQL everywhere, XSS-safe DOM building for user-controlled strings, OAuth CSRF handled by Authlib, per-endpoint request caps, secrets in .env only, and consent copy kept honest as storage semantics changed.

# Lessons Learned

Wheel availability is the real Python-version constraint. A “Visual C++ required” error almost always means a pinned package predates your interpreter (cpXYZ in the wheel name tells the story) — bump the pin, don't install a compiler. The same lesson set production's Python 3.13 floor via numpy/scipy.

Same-name asset swaps fight browser caches. Refreshing background.jpg and the favicon in place required hard refreshes; version query-strings are the durable fix.

Keep disclosure in sync with behavior. When per-user chat storage arrived, the consent popup's “nothing is stored on our server” had to change the same day — honesty is a feature requirement, not an afterthought.

Verify with stubs, prove with one live call. Exhaustive deterministic matrices with stubbed agents (free, fast), then a single real end-to-end call as the final proof — including cleanup of any real rows it created.

Squash merges hide branch ancestry. Post-merge cleanup needs git branch -D plus PR-state verification rather than trusting -d's merged check.

gitignore patterns don't recurse the way you hope. dir/chat_*.txt does not cover dir/sub/chat_*.txt — user-identified logs nearly became committable the day subdirectories appeared.

# Plans for Next Week

Statuses taken directly from the “KuantorFlow Improvements” GitHub Projects board (excluding this report's own ticket, kuantorflow#63, which the board lists as In Progress). The board also tracks 31 items as Done, matching the completed work summarized above.

## In Progress

| Repo | Issue | Title |
| --- | --- | --- |
| kuantorflow | #62 | Create DOCX tutorial documenting KuantorFlow development from scratch |
| kuantorflow | #54 | Investigation: Android app clone of the KuantorFlow website |
| kuantorflow | #55 | Make config.json unique for each Gmail user |
| kuantorflow | #46 | Settings: add language visibility switches |
| kuantorflow | #45 | UI: enhance behaviour of MHT-processing results window |
| kuantorflow | #30 | Create logs for various actions in the app |
| kuantorflow | #21 / #20 | Dictionary selection feature in Settings |
| kuantorflow | #13 | Settings menu with auto-add cards option |

## Todo

| Repo | Issue | Title |
| --- | --- | --- |
| kuantorflow | #22 | Redesign website for a modern look |
| kuantorflow | #56 | Discussion: privacy disclosure & history bootstrap for per-user chat memory |
| kuantorflow | #25 | Export/import cards (local ↔ remote database) |
| kuantorflow | #19 | Tutorial tip above “Look Up & Save” button |
| kuantorflow | #15 | Parallel PRs for features and tests |
| kuantorflow | #66 | Create a separate board for done items |
| ai_agent | #19 | Teach Mykola to complement and extend the meanings of cards |
| ai_agent | #47 | Audit issue-61 changes: remove/refactor code not needed by the embedded widget |
| ai_agent | #28 | UI: sync Mykola's description on both screens |
| kuantorflow_automation | #4 | Basic automated tests for the AI agent |

Report generated 13 July 2026 from GitHub PR and issue data across the three repositories, covering every merged PR from the first (kuantorflow#1, 9 July 2026) to the most recent (kuantorflow#64, 13 July 2026).