KuantorFlow — Weekly Development Report

Period: 14–17 July 2026 · Repositories: kuantorflow, ai_agent, kuantorflow_automation

# Executive Summary

This week was the Settings week: the long-planned per-user settings platform went from an open ticket to a fully shipped feature chain — storage layer, Settings popup, applied behaviour, and real alternative providers — plus a long-standing duplicate-cards bug fixed at the root. 10 pull requests merged across two repositories, and the regression suite grew from 42 to 72 passing tests (after first being repaired from a broken state).

What a user sees today that they didn't on Monday: a Settings item in the header opens a popup where they can turn on Add cards automatically, choose Google or Bing as the translator, and Oxford Learner's or Merriam-Webster as the explanatory dictionary — each signed-in Google user with their own persistent config file, anonymous visitors sharing a default one. And looking up the same word twice no longer piles up duplicate cards: the app says "Already in DB" instead.

| Repository | Role this week | Merged PRs |
| --- | --- | --- |
| kuantorflow | Settings platform, providers, duplicate fix, SM-2 write-up | 5 |
| kuantorflow_automation | Suite repair, 30 new tests, gate helper, dedup script, deck tooling | 5 |
| ai_agent | No changes this week | 0 |
| Total |  | 10 |

Per the report request, commit authorship was checked across all repositories for the period: every commit was authored by Kuantor (with Claude as co-author); no GitHub Copilot commits were found in this time range.

# Completed Work by Theme

## 1. The settings storage layer (kuantorflow #97 → issue #86)

The foundation everything else stands on: per-identity JSON config files in settings/ — config-default.json shared by anonymous visitors, config-<username>.json per Google-authorised user (email prefix, sanitised with the same rule as the per-user log directories).

Robust by design: reads never raise (missing/corrupt files fall back to defaults), values are validated both ways (unknown keys dropped, bad values reset), writes are atomic (temp file + os.replace), and crafted emails can't escape the settings directory.

Self-provisioning (#105): the first read for an identity now writes its config file with the defaults — nothing to provision on deploy. Corrupt files are never overwritten, so a hand-edited file stays inspectable.

Adding a future setting = one entry in settings_store.DEFAULTS; existing files pick up the new default on their next read, no migration.

## 2. The Settings popup and applied behaviour (kuantorflow #105 → issues #13, #20)

A new Settings item in the header (between Home and About) opens a popup dialog, pre-filled server-side from the identity's config and saved through a validating POST /settings endpoint:

Add cards automatically (#13, off by default) — when on, Look up & save writes parsed cards straight to the database with the green confirmation banner; when off, the review-before-save popup opens as before. (.mht uploads always go through review — editing the parsed lines is the point of that popup.)

Translation (ENG → UKR/RUS) (#20) — Google Translate or Bing Translator.

Explanatory dictionary (ENG → ENG) (#20) — Oxford Learner's Dictionaries (default) or Merriam-Webster.

The lookup panel title follows the chosen translator, and the popup states whose settings are being edited (the signed-in email, or "all anonymous visitors").

## 3. Real providers behind the radio buttons (kuantorflow #106 → issue #21)

Lookups dispatch through parsers.lookup_word(word, topic, translator, explanatory_dictionary) to one fetcher per provider — all real implementations, verified live:

Bing Translator — the week's most interesting engineering detour. bing.com's own web endpoints turned out to reject non-browser TLS clients: replaying a real browser session's cookies, token, and exact request body from Python still returned 401, while the identical request from inside the browser returned 200. The solution reaches the same Microsoft Translator engine the way the Edge browser's built-in translate does — a short-lived anonymous JWT from edge.microsoft.com, then the official dictionary/lookup API — returning byte-identical translations to the bing.com page, from plain requests.

Oxford Learner's Dictionaries — one entry page covers one part of speech (run_1 verb, run_2 noun), so sibling entries linked from the page's Other results box are fetched too (capped at 3 pages, lookalikes like run-up_1 ignored).

Merriam-Webster — a single page carries every part-of-speech entry.

Graceful degradation throughout: a translator that fails or returns nothing falls back to Google; a dictionary that fails falls back to Reverso; definition failures never break a lookup.

## 4. Duplicate cards fixed at the root (kuantorflow #107 → issue #101)

Looking up a word twice used to add it to the database twice. The check now lives in save_flashcard() — the single write path shared by the review popup, Add All, automatic add, and Mykola's chat saves — so every route is covered at once:

A card whose word + part of speech already exists anywhere in the database is skipped (word case-insensitive; the pos comparison NULL-safe, so pos-less .mht imports deduplicate too — something a database UNIQUE index could not do, since MySQL treats NULLs in a unique key as distinct).

The user is told: the popup button turns into "Already in DB", and the automatic-add banner counts skips — "Added 1 card(s), skipped 1 already in the database".

A maintenance script (maintenance/dedup_flashcards.py, automation #10) cleans out duplicates accumulated before the fix: dry-run by default, --apply deletes, always keeping the oldest card of each group. To be run once against the live database after the next deploy.

## 5. Quality: suite repaired, then doubled (kuantorflow_automation #6, #8, #10)

Suite repair (#6): the offline app tests had been silently broken — authlib missing from the requirements meant 35 tests couldn't even import the app, and 4 more had gone stale against the current UI. Fixed and green again at 42 tests.

30 new regression tests (#8, #10) covering the whole week's work: config-file self-creation, corrupt files surviving untouched, POST /settings validation and per-identity persistence, popup markup and pre-fill, auto-add behaviour, provider dispatch with every fallback path, the Bing/Oxford/M-W parsers against canned responses, duplicate-skip logic against a fake database, and the dedup script's grouping rules.

Result: 72 passed, fully offline, in under 2 seconds — plus an autouse fixture that redirects the settings store into a per-test temp directory so page renders can't write into the real checkout.

## 6. Test ergonomics and tooling (kuantorflow_automation #5, #9)

`gate.py` (#9): one shared helper to pass the site's keyword gate in any scripted session — enter_gate() returns an authenticated session using ACCESS_KEYWORD from .env, with a clear error when the keyword is rejected. The live tests now use it, and it doubles as a CLI smoke check. A stale live test (favicon icon.png → icon.jpg) was fixed on the way, taking the live suite from 5/6 to 6/6.

Presentation tooling (#5): a reusable python-pptx deck kit (presentation/deck_kit.py, KuantorFlow palette, 16:9) and a stdlib-only OOXML text extractor — future decks start from a library, not from scratch.

## 7. Documentation and idea work (kuantorflow #95)

Spaced-repetition (SM-2) proposal (refs #94): a full write-up of a review-mode design for the flashcards, rendered to reports/ in all three formats with the report tooling (whose python-docx dependency is now pinned).

README grew sections for the settings store, the Settings popup, the four providers, and duplicate protection as each PR landed.

# Technical Highlights

TLS fingerprinting is the new bot wall. The Bing investigation proved the block was neither cookies nor tokens (a full browser-session replay still 401'd) but the TLS client fingerprint itself — and found the legitimate alternative route that the Edge browser uses, which works from plain requests.

One write path, one check. Because every card-saving flow funnels through save_flashcard(), the duplicate rule was implemented (and tested) exactly once — the popup, batch add, auto-add, and AI-chat saves all inherited it in the same commit.

Application-level uniqueness over a DB index — deliberately. MySQL's unique indexes treat NULLs as distinct, so an index on (word, pos) would never catch repeated pos-less .mht imports; the NULL-safe <=> check covers them and needed no data migration.

Resolve dependencies at call time for testability. Module-level dicts capturing fetcher functions at import made monkeypatching impossible in tests (and silently hit the real network); switching the provider dispatch to call-time resolution fixed both.

Stacked PRs kept reviews clean: the #21 implementation PR was based on the #105 UI branch, so each diff stayed focused while merging in order retargeted everything automatically.

# Lessons Learned

When replaying a request fails despite identical headers, cookies, and body — suspect the transport, not the payload. Verifying the same request from inside the browser (200) versus Python (401) isolated TLS fingerprinting in minutes; hours could have been lost tweaking tokens.

A test suite that can't import the app fails silently as "errors", not "failures" — and can stay broken for days. The missing-authlib episode argues for running the suite (not just writing it) after every dependency change in the app repo.

Fixtures that redirect filesystem side effects must arrive with the feature. The moment the settings store learned to create files on first read, every page-rendering test began writing into the real checkout — caught only because the companion-test PR added the temp-dir fixture in the same change.

HTML-escaping belongs in test expectations. Assertions on flash messages with apostrophes must expect &#39; — the rendered page never contains the raw quote.

Board hygiene pays off at report time: several Highest-Prio tickets delivered this week (#86, #13, #20, #21) are still open on the board — closing tickets when their PRs merge keeps the dashboard truthful.

# Plans for Next Week

Taken from the KuantorFlow Improvements GitHub Projects board ([dashboard](https://github.com/users/Kuantor/projects/2)). The board tracks 42 items as Done. Priority order below: Highest Prio first, then Nice To Have, as requested.

## Highest Prio

| Repo | Issue | Title | Note |
| --- | --- | --- | --- |
| kuantorflow | #98 | Add "Reset Auth" button in Settings to clear Google login and keyword cache | Next up — extends the new Settings popup |
| kuantorflow | #102 | [Bug] Prevent unauthenticated users from modifying default settings | Next up — hardening of the new POST /settings |
| kuantorflow | #86 | Add config JSON files to store application settings | Delivered this week (PRs #97, #105) — ready to close |
| kuantorflow | #13 | Settings Menu with Auto-Add Cards Option | Delivered this week (PR #105) — ready to close |
| kuantorflow | #20 | UI: Add Dictionary Selection Feature in Settings | Delivered this week (PR #105) — ready to close |
| kuantorflow | #21 | Implement Dictionary Selection Feature in Settings | Delivered this week (PR #106) — ready to close |

## Nice To Have

| Repo | Issue | Title |
| --- | --- | --- |
| kuantorflow | #54 | Investigation: Android app clone of the KuantorFlow website |
| ai_agent | #48 | Let Mykola know that he is Claude-powered |
| kuantorflow | #15 | Parallel PRs for features and tests |
| kuantorflow | #87 | Add the user's Google avatar to the chat widget |
| kuantorflow | #88 | Create a docx describing how to run backup/restore |
| kuantorflow | #89 | Invisible field for the name of the user who added a card |
| kuantorflow | #90 | Do we tell the user that the logs are stored on the server? |
| kuantorflow | #92 | Spaced-repetition review mode |
| kuantorflow | #93 | Complete multi-user card ownership |
| kuantorflow | #99 | Show message about API credits if needed |
| kuantorflow | #100 | Quiz: treat perfective and imperfective verb answers as equal using the AI agent |
| ai_agent | #51 | Support user-preferred nicknames in place of email login |
| kuantorflow | #103 | Make Claude write test reports for each PR |
| kuantorflow | #104 | Use the Allura font for the 'Welcome to KuantorFlow' message |

## In Progress

| Repo | Issue | Title |
| --- | --- | --- |
| kuantorflow | #45 | UI: enhance behaviour of MHT-processing results window |
| kuantorflow | #55 | Make config.json unique for each Gmail user |
| kuantorflow | #30 | Create logs for various actions in the app |
| kuantorflow | #46 | Settings: add language visibility switches |
| kuantorflow | #84 | Darken the main page when the welcome popup is shown |
| kuantorflow | #85 | Full-screen widget mode with visible maximize button |

## Todo

| Repo | Issue | Title |
| --- | --- | --- |
| kuantorflow | #22 | Redesign website for a modern look |
| kuantorflow | #74 | Dark theme for the website |
| kuantorflow | #78 | Flashcards activity with Quizlet-style animation |
| kuantorflow | #79 | Language disable checkboxes in Settings |
| kuantorflow | #94 | Spaced-repetition review mode (SM-2) |
| kuantorflow | #75 | About popup: agent's widget overlaps with it |
| kuantorflow | #76 | Scheduled recaps with random log selection |
| kuantorflow | #25 | Export/import cards (local ↔ remote database) |
| kuantorflow | #19 | Tutorial tip above "Look Up & Save" button |
| kuantorflow | #56 | Discussion: privacy disclosure & history bootstrap for per-user chat memory |
| kuantorflow | #66 | Create a separate board for done items |
| ai_agent | #19 | Teach Mykola to complement and extend the meanings of cards |
| ai_agent | #47 | Audit issue-61 changes: remove/refactor code not needed by the embedded widget |
| ai_agent | #49 | Runner setting for number of last logs |
| ai_agent | #50 | Make Mykola think faster? |
| kuantorflow_automation | #4 | Basic automated tests for the AI agent |

## Deployment follow-ups (carried on the tickets)

Pull both repos on PythonAnywhere and reload (no new dependencies).

Run maintenance/dedup_flashcards.py once against the live database (backup → dry run → --apply), per the note on #101.

Check that Bing/Oxford/Merriam-Webster are reachable from PythonAnywhere's IPs, per the note on #21 — fallbacks keep lookups working either way.

Report generated 17 July 2026 from GitHub PR, issue, and commit data across the three repositories, and from the KuantorFlow Improvements project board. Merged-PR window: 14 July 2026 (kuantorflow#95) through 17 July 2026 (kuantorflow#107, kuantorflow_automation#10).