KuantorFlow — Weekly Development Report

Period: 18–24 July 2026 · Repositories: kuantorflow, ai_agent, kuantorflow_automation

# Executive Summary

This week finished and hardened the Settings platform, grew Mykola into a more capable companion, and added genuinely new study and content features — a flip-card deck, a Reverso copy-paste parser with AI-assisted translation splitting, and an early duplicate-word warning. 19 pull requests merged across the three repositories, and the regression suite grew to 114 passing offline tests — every feature now shipped with a parallel test PR and, for the significant ones, a committed test report.

| Repository | Role this week | Merged PRs |
| --- | --- | --- |
| kuantorflow | Settings hardening, study/content features, UI polish | 11 |
| kuantorflow_automation | Test PRs, the test-report convention, suite → 114 | 7 |
| ai_agent | Mykola identity | 1 |
| Total |  | 19 |

Per the standing request, commit authorship was checked across all three repositories for the period: every commit was authored by Kuantor (Claude as co-author). No GitHub Copilot commits were found in this range.

# Completed Work by Theme

## 1. Settings platform — finished and hardened

The remaining Highest-Prio settings items all landed:

Reset Auth (#98, PR #117) — a button that clears the whole session (keyword gate + Google identity, both held in the signed cookie) and the app's browser storage, returning to the gate. Enabled even inside the read-only popup, since it's an action, not a setting.

Anonymous settings frozen (#102, PR #116) — anonymous visitors share config-default.json, so one of them must not change it for everyone: POST /settings now refuses them (403) and the popup renders read-only with a sign-in prompt.

Two-column popup layout (#118, PR #119) — the popup had grown past the viewport; the fieldsets now sit in a responsive two-column grid, the actions share one row, and the dialog clamps to the screen.

Mobile widget hidden with the popup (#121, PR #122) — on phones the Mykola widget no longer overlaps the open Settings popup.

## 2. Mykola the companion

"New Chat" button (ai_agent#55, PR #128) — a small pencil in the widget header starts a fresh conversation behind a Yes/No confirmation, re-running the welcome-back recap for signed-in users; past exchanges stay logged.

Claude-powered identity (ai_agent#48, PR #53) — Mykola now answers "Are you Claude?" honestly and in character, while still giving his playful symbolic age.

## 3. Richer study & content

Card deck activity (#78, PR #135) — a Quizlet-style flip-card deck per topic: one card at a time, click/Enter/Space to flip, arrow keys to move.

Reverso copy-paste parser (#134, PR #141) — .mht notes that are OneNote copy-pastes of Reverso entries are auto-detected and parsed into rich cards (one per word + part of speech, senses aggregated, with examples). Reverso glues the translation terms together with no separators, so Claude splits them back apart, keeping multi-word phrases intact, with a graceful fallback when no API key is present.

Early duplicate-word warning (#145, PR #149) — looking up a word that already has cards now warns before the lookup and review dialog ("look it up anyway?"), complementing the save-time duplicate skip from #101.

## 4. UI polish & docs

Blue links panel (#142, PR #143) — the "Home | Card deck | Take quiz" menu on the flashcards, deck and quiz pages is now a blue rounded panel.

Live website link in the README (#115, PR #123; PR #124) — with access instructions.

## 5. Process & quality (kuantorflow_automation)

Test-report convention (#103, PR #18) — significant PRs now get a Markdown + PDF verification report committed under test_reports/, rendered with the report tooling; small PRs are exempt unless requested.

Seven test PRs covered every feature above; the offline suite grew from ~100 to 114 passed, still under three seconds and fully offline.

The parallel feature-and-test PR practice (#15) was confirmed and recorded.

# Technical Highlights

Format detection as a state machine. The Reverso parser recognises the copy-paste format by its colour-coded markup and walks the paragraphs as a header → sense → explanation/example/translation state machine — robust to the fixed OneNote export shape.

AI where the markup can't help. Reverso concatenates translation terms with no separators, so they cannot be split from the HTML; a single batched Claude (haiku) call splits them, keeping phrases like "верховный правитель" whole — and degrading to the whole string when offline.

Graceful degradation throughout. The translation split, and the duplicate-word check, both treat a missing API key or an unreachable DB as "unknown" and proceed, so no feature hard-fails in a degraded environment.

One escaping bug worth noting. Threading parsed examples through the review popup exposed that Jinja's tojson output isn't attribute-safe on its own (its quotes break value="…"); tojson | forceescape fixes it.

Session-only auth model paid off. Because the gate pass and Google identity both live in the signed session cookie, Reset Auth is a one-line session.clear() — no tokens to track.

# Lessons Learned

`tojson` needs `forceescape` inside an HTML attribute. Its output is HTML-safe for text nodes but its literal " characters break a double-quoted attribute value.

Design for the degraded path first. Both the AI translation split and the duplicate warning were built to work with no API key / no database, which also made them trivial to test offline.

Confirm destructive-looking actions, but keep them cheap. New Chat and Reset Auth both got Yes/No dialogs; neither is actually destructive (chats stay logged, settings files survive), which is worth stating in the copy so users aren't scared off.

The project board isn't machine-readable without the scope. Reading the "KuantorFlow Improvements" board needs the GitHub project token scope, which the current credential lacks — so this week's plan below is grouped from the open issues by theme rather than by board column.

# Plans for Next Week

Grouped from the open issues across the three repositories. The precise "Highest Prio / Nice To Have" board columns could not be read this time (the credential lacks the GitHub `project` scope), so the grouping below is by theme.

## Content & note import

| Repo | Issue | Title |
| --- | --- | --- |
| kuantorflow | #137 | Upload notes: support .txt and .docx besides .mht |
| kuantorflow | #144 | Add Ukrainian/Russian translations after parsing MHT files |
| kuantorflow | #136 | Images on flashcards (files on disk, path in MySQL) |
| kuantorflow | #147 | More accurate classification of words in the "General" topic |
| kuantorflow | #140 | [Optional] Upload notes: support .pdf (text-layer) |

## New study modes & word games

| Repo | Issue | Title |
| --- | --- | --- |
| kuantorflow | #94 / #92 | Spaced-repetition review mode (SM-2) |
| kuantorflow | #127 | Create "Individual" cards mode |
| kuantorflow | #129 | Smart word-manipulation techniques for exercises (spike) |
| kuantorflow | #130 / #131 | Levenshtein / keyboard-adjacency MCQ distractors |
| kuantorflow | #132 / #133 | "Is this a real word?" & typoglycemia modes |
| kuantorflow | #100 | Quiz: treat perfective/imperfective answers as equal (AI) |

## Multi-user, admin & security

| Repo | Issue | Title |
| --- | --- | --- |
| kuantorflow | #125 | Deny unauthorized users to add/change/delete words |
| kuantorflow | #148 | IDs for users |
| kuantorflow | #93 | Complete multi-user card ownership |
| kuantorflow | #126 / #139 | Blacklist file / delete-request to admin |

## Mykola (ai_agent)

| Repo | Issue | Title |
| --- | --- | --- |
| ai_agent | #57 | Confirmation popup for Mykola adding cards |
| ai_agent | #19 | Teach Mykola to complement/extend card meanings |
| ai_agent | #56 | Make Mykola's avatar bigger |
| ai_agent | #58 | Save the conversation to a file |

## UI polish & investigations

| Repo | Issue | Title |
| --- | --- | --- |
| kuantorflow | #146 | Common "Cancel" cross for closing the new-card popup |
| kuantorflow | #120 | Pin the Settings close button while the dialog scrolls |
| kuantorflow | #22 / #74 | Website redesign / dark theme |
| kuantorflow | #54 | Android app (investigation — repo, board & sub-tasks created) |
| kuantorflow | #110 | Merriam-Webster free API (blocked-on-PA workaround) |

Report generated 24 July 2026 from GitHub PR, issue and commit data across the three repositories. Merged-PR window: 18 July 2026 (kuantorflow#116/#117) through 24 July 2026 (kuantorflow#149, kuantorflow_automation#21).